# Mop MGR

PRE-CHANGE

↓

1. Capture baseline

↓

2. Confirm active/standby

ceph-master.ezhuly     ACTIVE 16.2.5

ceph-node3.eniabu     STANDBY 16.2.5

↓

3. Validate quay.io/ceph/ceph:v16.2.15

↓

4. orch upgrade check

↓

5. Freeze balancer / autoscaler nếu cần

↓

6. Capture migration_current

↓

7. Create checkpoint

↓

────────────────────────────────

CANARY MGR

────────────────────────────────

↓

8. Redeploy STANDBY

mgr.ceph-node3.eniabu

16.2.5 → 16.2.15

↓

9. Gate

active old healthy

standby target healthy

↓

10. ceph mgr fail ceph-master.ezhuly

↓

11. Verify node3 becomes ACTIVE 16.2.15

↓

12. Check migration/module/orch/

monitoring/workload/PG

↓

13. Observation window

↓

────────────────────────────────

ROLLOUT MGR

────────────────────────────────

↓

14. ceph orch upgrade start

--image ...

--daemon-types mgr

↓

15. Upgrade remaining MGR

↓

16. Both MGR = 16.2.15

↓

17. Post-check

↓

18. Restore balancer/autoscaler

to ORIGINAL state

↓

END MGR PHASE

- Trước tiên là nâng cấp standby

mgr: ceph-master.ezhuly(active, since 8m), standbys: ceph-node3.eniabu

export OLD_ACTIVE_ID="ceph-master.ezhuly" 
export STANDBY_DAEMON="mgr.ceph-node3.eniabu" 
export TARGET_IMAGE="quay.io/ceph/ceph:v16.2.15"

export TARGET_IMAGE="quay.io/ceph/ceph:v16.2.15"

export EVIDENCE="mgr-mop-20260930T093558Z"

- Baseline

umask 077

export EVIDENCE="$PWD/mgr-mop-$(date -u +%Y%m%dT%H%M%SZ)"

mkdir -p "$EVIDENCE"

ceph -s \

| tee "$EVIDENCE/01-ceph-s.txt"

ceph health detail \

| tee "$EVIDENCE/02-health-detail.txt"

ceph versions -f json-pretty \

> "$EVIDENCE/03-versions.json"

ceph mgr dump -f json-pretty \

> "$EVIDENCE/04-mgr-dump.json"

ceph mgr metadata -f json-pretty \

> "$EVIDENCE/05-mgr-metadata.json"

ceph mgr module ls -f json-pretty \

> "$EVIDENCE/06-mgr-modules.json"

ceph mgr services -f json-pretty \

> "$EVIDENCE/07-mgr-services.json"

ceph orch upgrade status \

| tee "$EVIDENCE/08-upgrade-status.txt"

ceph orch ps --refresh -f json-pretty \

> "$EVIDENCE/09-orch-ps.json"

ceph pg stat \

| tee "$EVIDENCE/10-pg-stat.txt"

ceph balancer status \

| tee "$EVIDENCE/11-balancer.txt"

ceph osd pool autoscale-status \

| tee "$EVIDENCE/12-autoscale.txt"

ceph crash ls-new \

| tee "$EVIDENCE/13-crashes.txt"

- Check xem standby là ai

Chạy test xem có những daemon nào phải nâng

ceph orch upgrade check --image "$TARGET_IMAGE"

kiểm tra migration code

ceph config get mgr mgr/cephadm/migration_current

migration_current before = 2

Bắt đầu repdeploy với image mới

Cẩn thận nếu là active thì không được

15:30:29  Schedule redeploy daemon mgr.ceph-node3.eniabu

15:30:30  Failing over to other MGR

15:30:36  mgr.ceph-master.ezhuly ... Updating ...

Tại vì máy chủ host không đủ RAM nên là tcmalloc: large alloc 1073750016 bytes

MGR 16.2.15 không lên active ngay sau redeploy; nó đã chạy standby một thời gian rồi mới được promote.

16:39:06  mgr handle_mgr_map Activating!

16:39:06  mgr handle_mgr_map I am now activating

MGR 16.2.15 không chỉ chạy container thành công mà còn đã active và hoàn tất cephadm migration target.

Workload vẫn đang chạy và chưa có error nào xảy ra